Automated Network Request Management in ServiceNow

Idea Prioritization

| Date | 08 September 2026 |
| --- | --- |
| Student Name | Ravipati Sri Sai Deepthi |
| Project Name | Automated Network Request Management in ServiceNow |
| Maximum Marks |  |

# Idea Prioritization

The prioritization below considers the main building blocks of the Automated Network Request Management project — request entry, form data, workflow automation, approvals, records, communication, security, and validation. Each item is rated High or Medium according to its contribution to a smoother request experience, implementation practicality, and dependency on other features.

| Idea Group / Feature | Purpose in Project | Priority | Reason for Priority |
| --- | --- | --- | --- |
| Network Request Service Catalog | Service Catalog item (Category: Network) provides a standard starting point for employees to raise new or existing connection requests. | High | Creates a consistent entry point and avoids requests being handled through disconnected manual channels. |
| Network Request Form and Variables | Collects details such as Requested For, Mobile Number, Type of Connection, Existing ID, Total Amount, Mode of Payment, Address, and the Opened on Behalf Of variable set. | High | Improves the quality of information received by the fulfilment team and reduces back-and-forth with the requester. |
| Flow Designer Automation | Uses Get Catalog Variables, Create Record, Send Email, Ask for Approval, If/Else logic, and Update Record to move the request through defined stages after submission. | High | Connects the major steps into one automated lifecycle and reduces dependency on manual coordination. |
| Approval Routing | Uses the Ask for Approval action and Approval Request related list so requests can be reviewed before fulfilment. | High | Introduces a controlled checkpoint and makes the approval decision traceable. |
| Network Database Record Creation | Creates a Network Database record containing the information needed by administrators and the network fulfilment team to work on the request. | High | Provides one operational record for assignment, processing, approval information, and follow-up. |
| Dynamic Form Behaviour | Uses a Catalog UI Policy so the Existing ID field is shown when the requester selects an existing connection. | Medium | Keeps the form relevant to the selected connection type and avoids asking for unnecessary information. |
| Email Notifications | Uses the Send Email action to inform relevant users when important request events occur. | Medium | Keeps stakeholders informed without requiring them to repeatedly check the system. |
| Request Tracking / Status Visibility | Uses the Approval Status value on the Network Database record to indicate the current position of the request. | Medium | Helps users understand whether a request is awaiting action, approved, or requires attention. |
| Access Control | Applies ACLs and Access Control Rules to limit who can view or update sensitive Network Database information. | Medium | Supports role-based access and protects request information while depending on the underlying table design. |
| Validation and Testing | Checks mandatory data, form behaviour, record creation, notification steps, and approval outcomes through testing and User Acceptance Testing. | Medium | Helps identify workflow or data issues before the solution is used in the live environment. |

# Prioritization Overview

The card view below summarizes the main project components together with their assigned priority levels.

Figure 1: Prioritized representation of the Automated Network Request Management components.