Automated Network Request Management in ServiceNow

### Planning Logic

| Date | 09 September 2026 |
| --- | --- |
| Student Name | Ravipati Sri Sai Deepthi |
| Project Name | Automated Network Request Management in ServiceNow |

A Sprint is a fixed period in which the team works to complete a specific set of tasks for the project.

An Epic is a major project activity that is too large to complete in one sprint. It is divided into smaller user stories that can be completed across multiple sprints.

A Story is a small task or functionality that forms part of an Epic.

A Story Point represents the effort and complexity required to complete a story.

Story Point Scale – 1, 2, 3, 5

- 1 – Very Easy Task

- 2 – Normal Task

- 3 – Moderate Task

- 5 – Difficult Task

### Sprint 1

Network Request Creation (Epic 1)

- Creating Request Form (USN1) – 3

- Entering Network Request Details (USN2) – 2

Workflow Automation (Epic 2)

- Triggering Workflow (USN3) – 3

- Validating and Routing Request (USN4) – 3

- Creating Approval Task (USN5) – 2

Total Story Points in Sprint 1 = 3+2+3+3+2 = 13

### Sprint 2

Approval and Notification (Epic 3)

- Sending Approval Email (USN6) – 3

- Processing Approval/Rejection (USN7) – 3

Network Database Management (Epic 4)

- Creating Approved Network DB Record (USN8) – 5

- Updating Rejected Request Record (USN9) – 5

Testing and Status Tracking (Epic 5)

- Testing Workflow and Request Status (USN10) – 3

Total Story Points in Sprint 2 = 3+3+5+5+3 = 19

### Total Story Points

Sprint 1 = 13
Sprint 2 = 19

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 13+19 = 32
Number of Sprints = 2

Velocity = 32/2 = 16 Story Points per Sprint

The team's velocity is 16 Story Points per Sprint.