Automated Network Request Management in ServiceNow

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 09 September 2026 |
| --- | --- |
| Student Name | Ravipati Sri Sai Deepthi |
| Project Name | Automated Network Request Management in ServiceNow |
| Maximum Marks | 5 |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Network Request Submission | USN-1 | As an employee, I can submit a network service request through ServiceNow by selecting the required request type and providing the necessary details. | 3 | High | Ravipati Sri Sai Deepthi |
| Sprint-1 | Network Request Submission | USN-2 | As an employee, I can view the status of my submitted network request so that I know whether it is pending, approved, or completed. | 2 | High | Ravipati Sri Sai Deepthi |
| Sprint-1 | Request Validation | USN-3 | As the system, I can validate submitted network request details and identify missing or invalid information before processing the request. | 3 | High | Ravipati Sri Sai Deepthi |
| Sprint-2 | Approval Workflow | USN-4 | As an approver, I can review network requests and approve or reject them based on the request details. | 3 | High | Ravipati Sri Sai Deepthi |
| Sprint-2 | Automated Assignment | USN-5 | As the system, I can automatically assign approved network requests to the appropriate support team based on the request type. | 3 | High | Ravipati Sri Sai Deepthi |
| Sprint-2 | Notifications | USN-6 | As a requester, I receive notifications when my network request is submitted, approved, rejected, assigned, or completed. | 2 | Medium | Ravipati Sri Sai Deepthi |
| Sprint-3 | Request Fulfillment | USN-7 | As a network support member, I can work on assigned network requests, update their progress, and record resolution details. | 3 | High | Ravipati Sri Sai Deepthi |
| Sprint-3 | Automation & SLA | USN-8 | As the system, I can track SLA timelines for network requests and automatically identify requests that are approaching or exceeding their SLA. | 3 | High | Ravipati Sri Sai Deepthi |
| Sprint-3 | Dashboard & Reporting | USN-9 | As an administrator, I can view a dashboard showing request volume, status, priority, SLA performance, and completion trends. | 3 | Medium | Ravipati Sri Sai Deepthi |
| Sprint-4 | Testing & Optimization | USN-10 | As an administrator, I can test the complete network request workflow and verify that approvals, assignments, notifications, SLA tracking, and closure work correctly. | 2 | Medium | Ravipati Sri Sai Deepthi |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | Proposed | Proposed | 8 |
| Sprint-2 | 8 | 6 Days | Proposed | Proposed | 8 |
| Sprint-3 | 9 | 6 Days | Proposed | Proposed | 9 |
| Sprint-4 | 2 | 6 Days | Proposed | Proposed | 2 |

Velocity:

The project has 27 planned story points across 4 sprints. Velocity can be calculated after each completed sprint as: Velocity = Story Points Completed / Sprint Duration. Average velocity = Total Story Points Completed / Total Sprint Duration.

Burndown Chart:

A burndown chart shows work remaining versus time. For this project, it can track the remaining story points across the four sprints and help the team monitor whether the automated network request and management features are progressing as planned.

Project Scope / Expected Outcome:

The project aims to automate the lifecycle of network-related service requests in ServiceNow, from request submission and validation through approval, assignment, SLA tracking, notifications, fulfillment, and closure. The solution is intended to reduce manual handling, improve request visibility, standardize the workflow, and provide better tracking and reporting.