Automated Network Request Management in ServiceNow

Project Development

User Acceptance Testing

| Date | 09 September 2026 |
| --- | --- |
| Student Name | Ravipati Sri Sai Deepthi |
| Project Name | Automated Network Request Management in ServiceNow |
| Maximum Marks | 4 |

## 1. Purpose of Document

The purpose of this document is to summarize the testing coverage, defect status, and overall quality of the Automated Network Request Management in ServiceNow project before its release for User Acceptance Testing (UAT).

The document provides an overview of identified defects and their resolution status, along with the results of functional testing performed on the major components of the application, including Network Request submission, automated workflow, approval processing, notifications, status tracking, and access control.

## 2. Defect Analysis

This report summarizes the defects identified during testing and their resolution based on severity and resolution type.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 1 | 1 | 1 | 3 |
| Duplicate | 0 | 0 | 1 | 0 | 1 |
| External | 0 | 0 | 1 | 0 | 1 |
| Fixed | 0 | 1 | 2 | 2 | 5 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 0 | 1 | 1 |
| Won't Fix | 0 | 0 | 0 | 1 | 1 |
| Totals | 0 | 2 | 6 | 5 | 13 |

Severity Classification:

- Severity 1: Critical issue preventing the core request workflow from functioning.

- Severity 2: Major issue affecting an important functionality such as approval or request processing.

- Severity 3: Moderate issue with limited impact on functionality.

- Severity 4: Minor issue such as UI or non-critical behavior.

## 3. Test Case Analysis

This report summarizes the test cases executed for the major functional areas of the Automated Network Request Management application.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Service Portal & Request Form | 4 | 0 | 0 | 4 |
| Request Validation & Dynamic Fields | 2 | 0 | 0 | 2 |
| Automated Workflow & Record Creation | 2 | 0 | 0 | 2 |
| Approval & Notification | 2 | 0 | 0 | 2 |
| Status Tracking & Access Control | 2 | 0 | 0 | 2 |
| End-to-End Request Processing | 1 | 0 | 0 | 1 |
| Total | 13 | 0 | 0 | 13 |

### Test Result Summary

13 / 13 test cases passed